|  |  |
| --- | --- |
| **Project Status report** | |
| Name: | Mubarak Abiola Keshiro |
| Community (UN SD goal): | Sdg 4&13 |
| MVP # | 1 |
| Sprint cycle dates: | 10/14/2023 -10/31/2023 |

|  |  |
| --- | --- |
| **Project Name** | TVARUS |
| **Blurb** | An application for kids to learn about the real-world impact of their actions on their immediate environment. It would use the United Nation's Sustainable Development Goals as a framework to engage users in activities, games, quizzes, and challenges. Each SDG has its own module where different activities and games are a part of |
| **For Week Ending** | 10/31/2023 |
| **Project Status** | Yellow |
| **Status Description** | This MVP is on yellow because of the proposed development environment (IDE) was not compatible with my hardware. Then i tried multiple workarounds and consulted with multiple people regarding my issue and it was a massive roadblock realizing halfway in that i would have to change the focus of the required environment. I successfully found a new language and IDE that would still help in my cause and keep my scope on track |
| **Activities—During the past sprint cycle** | |
| I worked on learning the languages I am working with, then I successfully found the appropriate environment and language that would help this. | |
| **Project Issues** | |
| The major issue was finding an appropriate substitute for the unsuccessful route (xcode and swift ) to build my project | |
| **Project Changes** | |
| I am using React Native to build the application which can still be deployed on an IOS device as far as I know | |
| **Activities—Planned for Next Week** | |
| I plan to complete the current games and activities for module 1 and then start and complete the activities for module 2 | |
| **Reflection** | |
| Do you feel "on track"? I have successfully been able to get back on track  What progress do you particularly feel good (great) about? Finding a better substitute for xcode.  What barriers (if any) do you feel is/are a current impediment to success? Hopefully no barriers for the foreseeable future  What help (if any) do you require to move positively forward? none just need to watch more examples of animating with  What questions or concerns do you have (if any)? None | |