|  |  |
| --- | --- |
| **Project Status report** | |
| Name: | MUBARAK ABIOLA KESHIRO |
| Community (UN SD goal): | SDG 4,13,14,15 |
| MVP # | 2,3 |
| Sprint cycle dates: | 10/31/2023 -11/14/2023 |

|  |  |
| --- | --- |
| **Project Name** | TVARUS |
| **Blurb** | An application for kids to learn about the real-world impact of their actions on their immediate environment. It would use the United Nation's Sustainable Development Goals as a framework to engage users in activities, games, quizzes, and challenges. It utilizes the aim of SDG 4(quality education) by incorporating a few other SDGs. Each SDG has its own module where different activities and games are a part of |
| **For Week Ending** | 11/14/2023 |
| **Project Status** | Green |
| **Status Description** | I am confident and happy about my projects status especially due to the massive hump I faced when I was challenged concerning the development environment. I was able to complete MVP 2 and get a lot of sub activities fully functioning |
| **Activities—During the past sprint cycle** | |
| I worked on Implementing the new pages that would carry all the new activities  I consulted with one of the stakeholders during the development stage of activities and they were excited with the direction of the application | |
| **Project Issues** | |
| During the last scrum I assumed the method of implementation was the best way but it turned out to be a dead end, and I had to change the method of implementation and I was successful with this choice. | |
| **Project Changes** | |
| Based on Tim’s(A project stakeholder) suggestion on reducing the scope and the volume of activities for each module. I reduced the scope to 2/3 activities each and that was a good path. | |
| **Activities—Planned for Next Week** | |
| I plan to improve some of the layouts of the activities to be more inviting  I plan to implement the Life below water module completely | |
| **Reflection** | |
| Do you feel "on track"? Yes  What progress do you particularly feel good (great) about? Completing the climate action module as it took a LOT of work  What barriers (if any) do you feel is/are a current impediment to success? The layout and design of the json files I use are a bit unsteady at times  What help (if any) do you require to move positively forward? None  What questions or concerns do you have (if any)? None | |